Website redesign operational plan

Prepared by: Tonia Moxley, communications manager
Prepared for: Christine Julien, professor and department head and Chelsea Seeber, director of marketing and communications, College of Engineering
Version: 1.0
Date: June 23, 2026

Streamlined phased operational plan to close Purdue/Cornell benchmark gaps

Prepared from the cs.vt.edu baseline report and the Purdue/Cornell gap analysis

Purpose

cs.vt.edu/website.cs.vt.edu should function as a polished, audience-centered department website that quickly routes users to the information they need, strengthens Virginia Tech Department of Computer Science’s reputation, and supports admissions, research visibility, alumni engagement, industry partnerships, and giving.

This plan treats “Cornell level” as Cornell-level clarity, polish, credibility, and audience routing on the highest-value pages — not a full college-scale rebuild. The goal is a focused, staffing-realistic redesign that gives Virginia Tech computer science the same confidence and user clarity shown by the strongest peer example assessed so far.

# Evidence base

- Appendix A, the baseline report, shows strong demand but weak routing: users are clicking, scrolling, searching, and interacting, but broad landing pages are not carrying enough demand cleanly to high-value destinations.

- Appendix A identifies 52,805 active users and 146,573 page views from Jan. 1–May 14, 2026; the top 20 pages account for 37.5 percent of page views, giving the redesign a focused target.

- Appendix A shows specific pages performing better than broad hubs: faculty, graduate deadlines, M.Eng., M.S., future-undergraduate, research-area, and career-fair pages hold attention substantially better than the homepage and section landing pages.

- Appendix A flags form completion as a launch-critical issue: 407 form starts versus 22 submissions.

- Appendix B, the Purdue/Cornell gap analysis, rates VT’s biggest gaps as audience pathway clarity, CTA conversion strength, ease of navigation/UX, graphic design quality, content freshness/governance, and staffing-capacity fit.

- Appendix B also identifies VT strengths to surface more clearly: strategic plan, ABET accreditation language, research expenditures, CAREER awards, degree breadth, campuses, CS|Source, alumni engagement, and CS-specific giving content.

# Guiding principles

- Organize around user intent, not internal structure.

- Put high-value tasks above the fold because scroll behavior is limited.

- Use audience-specific CTAs to supplement — not replace — university-level Apply / Visit / Give actions.

- Prioritize credibility cleanup and repeatable page patterns before cosmetic expansion.

- Build governance into launch so placeholder content, broken links, and stale pages do not return.

- Measure the redesign by task completion and pathway conversion, not raw page views alone.

## Phase 1: Immediate credibility and governance cleanup

Timing: June 24–30 ¦ Goal: Remove visible trust problems before deeper redesign work begins.

### Actions

- Remove all placeholder homepage copy, including “Insert your title here” and “Your Text Here.” Reference: Appendix B, VT Essential Gaps, Critical homepage gap. (Redesign will address this. (Note: The top component referenced here can’t be removed from the index page template. We stopped using it when redesigning the index page, but it still exists on the backend. It’s not visible to visitors, but one approach to resolving this flag would be to add content to the component on the next redesign.)

- Audit public navigation and global templates for test, design, unpublished, duplicated, outdated, or internal-facing links. Reference: Appendix B, Dashboard priority 2.

- Unpublish or redirect broken, obsolete, or unsupported pages in the seminars and undergraduate handbook areas once replacement destinations are confirmed. Reference: Appendix A, Recommendations.

- Create a publish-ready checklist for every page updated during the redesign: title, intro, CTA, links, mobile check, accessibility check, owner, and review date.

- Create a master content-owner tracker with page, owner, source of truth, last reviewed, next review date, status, and notes.

### Deliverables

- Clean public homepage

- Clean global navigation

- Redesign QA checklist

- Content-owner tracker

- Broken-link triage list

Success standard: No public-facing placeholder copy, test navigation, or unfinished template language remains visible on core pages.

## Phase 2: Information architecture and homepage redesign

Timing: July 1–12 ¦ Goal: Make the homepage work like Cornell’s: polished, audience-driven, and reputation-building.

Phase 2 converts the homepage from a collection of broad links into a decision tool. The baseline report shows that the homepage has high traffic but low engagement, while specific destination pages perform better. The gap analysis shows VT’s largest peer gaps are audience pathway clarity, CTA conversion strength, UX, design polish, and governance. The wireframes below translate those findings into homepage actions.

Homepage structural wireframe

+--------------------------------------------------------------------------------+ ¦ VIRGINIA TECH COMPUTER SCIENCE ¦ ¦ ¦ ¦ Computing that moves people, science, and society forward ¦ ¦ ¦ ¦ From AI and cybersecurity to human-centered computing and data-driven ¦ ¦ discovery, Virginia Tech Computer Science prepares students and partners ¦ ¦ to solve real-world problems. ¦ ¦ ¦ ¦ [ Why CS at Virginia Tech ] [ Explore programs ] [ Partner with us ] ¦ +--------------------------------------------------------------------------------+ +--------------------------------------------------------------------------------+ ¦ I am looking for... ¦ ¦ ¦ ¦ [ Future undergraduates ] [ Future graduate students ] [ Current students ] ¦ ¦ [ Research partners ] [ Industry & recruiters ] [ Alumni & giving ] ¦ +--------------------------------------------------------------------------------+ +--------------------------------------------------------------------------------+ ¦ At a glance ¦ ¦ ¦ ¦ 50+ years 60+ faculty Top-ranked programs CAREER awards ¦ ¦ $XXM research Blacksburg + D.C. Accredited programs Strong alumni network ¦ +--------------------------------------------------------------------------------+ +--------------------------------------------------------------------------------+ ¦ Find your path ¦ ¦ ¦ ¦ +------------------+ +------------------+ +------------------+ ¦ ¦ ¦ Undergraduate ¦ ¦ Graduate ¦ ¦ Research ¦ ¦ ¦ ¦ degrees/minors ¦ ¦ M.Eng. MS Ph.D. ¦ ¦ areas + faculty ¦ ¦ ¦ ¦ [Start here] ¦ ¦ [See deadlines] ¦ ¦ [Explore areas] ¦ ¦ ¦ +------------------+ +------------------+ +------------------+ ¦ ¦ ¦ ¦ +------------------+ +------------------+ +------------------+ ¦ ¦ ¦ Industry ¦ ¦ Alumni ¦ ¦ Giving ¦ ¦ ¦ ¦ Recruit + partner¦ ¦ Connect + mentor ¦ ¦ Support CS ¦ ¦ ¦ ¦ [Partner with us]¦ ¦ [Stay involved] ¦ ¦ [Give to CS] ¦ ¦ ¦ +------------------+ +------------------+ +------------------+ ¦ +--------------------------------------------------------------------------------+

Phase 2 should make the homepage a decision gateway, not a passive landing page.

### Action 1: Rebuild the homepage around one clear value proposition and six audience routes

- Write a first-screen headline and two-sentence value proposition that explain what Virginia Tech Computer Science does and why it matters.

- Place two to three primary buttons in the hero area: Why CS at Virginia Tech, Explore programs, and Partner with us.

- Add six audience-route buttons immediately below the hero: Future undergraduates, Future graduate students, Current students, Research partners, Industry and recruiters, Alumni and giving.

- Link each audience button to the most relevant redesigned hub or existing high-performing page.

- Reference: Appendix A shows broad landing pages need clearer task routing; Appendix B identifies the missing audience gateway as a high-priority gap.

Action 1 wireframe

+--------------------------------------------------------------+ ¦ HERO / FIRST SCREEN ¦ ¦ ¦ ¦ Computing that moves people, science, and society forward ¦ ¦ ¦ ¦ Virginia Tech Computer Science prepares students, faculty, ¦ ¦ and partners to build technology that improves lives. ¦ ¦ ¦ ¦ [ Why CS at Virginia Tech ] [ Explore programs ] ¦ +--------------------------------------------------------------+ +--------------------------------------------------------------+ ¦ CHOOSE YOUR PATH ¦ ¦ ¦ ¦ +------------------+ +------------------+ +----------------+ ¦ ¦ ¦ Future undergrad ¦ ¦ Future grad ¦ ¦ Current student¦ ¦ ¦ ¦ Degrees, minors, ¦ ¦ M.Eng., M.S., ¦ ¦ Advising/forms ¦ ¦ ¦ ¦ admissions ¦ ¦ Ph.D., deadlines ¦ ¦ resources ¦ ¦ ¦ ¦ [Start here] ¦ ¦ [Apply to grad] ¦ ¦ [Find help] ¦ ¦ ¦ +------------------+ +------------------+ +----------------+ ¦ ¦ ¦ ¦ +------------------+ +------------------+ +----------------+ ¦ ¦ ¦ Research partner ¦ ¦ Industry/recruit ¦ ¦ Alumni/donor ¦ ¦ ¦ ¦ Areas, faculty, ¦ ¦ Career fair, ¦ ¦ Giving, events ¦ ¦ ¦ ¦ labs, centers ¦ ¦ CS¦Source ¦ ¦ connection ¦ ¦ ¦ ¦ [Explore research]¦ ¦ [Partner] ¦ ¦ [Connect] ¦ ¦ ¦ +------------------+ +------------------+ +----------------+ ¦ +--------------------------------------------------------------+

### Action 2: Add a concise department proof-point block

- Use the strongest verified department facts from About, strategic plan, accreditation, rankings, research, and degree pages.

- Keep each proof point short enough to scan in one line.

- Use the block to surface existing VT strengths that the peer comparison shows are already competitive but underused on the homepage.

- Update numbers only when the underlying source changes; assign a review owner and date.

- Reference: Appendix B, Content Matrix, identifies the About/by-the-numbers information as a VT strength that should be linked from the homepage.

Action 2 wireframe

+--------------------------------------------------------------+ ¦ VIRGINIA TECH COMPUTER SCIENCE AT A GLANCE ¦ ¦ ¦ ¦ +------------+ +------------+ +------------+ +------------+ ¦ ¦ ¦ 50+ years ¦ ¦ 60+ faculty¦ ¦ Top-ranked ¦ ¦ CAREER ¦ ¦ ¦ ¦ of CS at VT¦ ¦ researchers¦ ¦ programs ¦ ¦ awardees ¦ ¦ ¦ +------------+ +------------+ +------------+ +------------+ ¦ ¦ ¦ ¦ +------------+ +------------+ +------------+ +------------+ ¦ ¦ ¦ Blacksburg ¦ ¦ D.C. area ¦ ¦ Research ¦ ¦ Accredited ¦ ¦ ¦ ¦ campus ¦ ¦ presence ¦ ¦ impact ¦ ¦ programs ¦ ¦ ¦ +------------+ +------------+ +------------+ +------------+ ¦ ¦ ¦ ¦ [ Learn more about the department ] ¦ +--------------------------------------------------------------+

### Action 3: Replace generic homepage cards with audience decision blocks

- Replace vague cards such as “Academic Programs” with audience-specific blocks that answer: Who is this for? Why does it matter? What do I do next?

- Limit each card to one primary action and, where essential, one secondary link.

- Use the same pattern across undergraduate, graduate, research, industry, alumni, and giving cards to reduce future maintenance.

- Reference: Appendix A shows that specific, task-oriented pages hold attention better than broad landing pages; Appendix B rates VT card/module design as medium-low relative to Cornell.

Action 3 before model

BEFORE: GENERIC CARD +-------------------------------+ ¦ Academic Programs ¦ ¦ ¦ ¦ Learn about our academic ¦ ¦ programs and degrees. ¦ ¦ ¦ ¦ [ Read more ] ¦ +-------------------------------+ User still has to infer: undergraduate, graduate, admissions, minors, advising, or deadlines?

Action 3 after model

AFTER: AUDIENCE DECISION BLOCK +-----------------------------------------------+ ¦ Future undergraduates ¦ ¦ ¦ ¦ Explore majors, minors, student life, ¦ ¦ admissions pathways, and career outcomes ¦ ¦ in computer science at Virginia Tech. ¦ ¦ ¦ ¦ Primary action: ¦ ¦ [ Explore undergraduate CS ] ¦ ¦ ¦ ¦ Secondary link: ¦ ¦ View admissions information ¦ +-----------------------------------------------+ +-----------------------------------------------+ ¦ Future graduate students ¦ ¦ ¦ ¦ Compare the M.Eng., M.S., and Ph.D. paths, ¦ ¦ review funding information, and find ¦ ¦ application deadlines. ¦ ¦ ¦ ¦ Primary action: ¦ ¦ [ See graduate programs and deadlines ] ¦ ¦ ¦ ¦ Secondary link: ¦ ¦ Contact graduate admissions ¦ +-----------------------------------------------+

### Action 4: Supplement Apply/Visit/Give with CS-specific pathways

- Keep institutional Apply/Visit/Give actions intact, but pair them with CS-specific decision pathways.

- Add department-level next steps for the site’s highest-value audiences: Why CS at Virginia Tech, undergraduate admissions, graduate admissions and deadlines, research areas, CS|Source, and Give to CS.

- Use contextual CTA blocks rather than scattering links across the page.

- Reference: Appendix B rates VT CTA conversion strength as a high gap because top paths are often generic university-level actions rather than department-specific next steps.

Action 4 wireframe

CURRENT-STYLE MODEL +-----------------------------------------------+ ¦ [ Apply ] [ Visit ] [ Give ] ¦ +-----------------------------------------------+ RECOMMENDED MODEL +--------------------------------------------------------------+ ¦ UNIVERSITY ACTIONS ¦ ¦ [ Apply to Virginia Tech ] [ Visit Virginia Tech ] [ Give ] ¦ +--------------------------------------------------------------+ +--------------------------------------------------------------+ ¦ COMPUTER SCIENCE ACTIONS ¦ ¦ ¦ ¦ [ Why CS at Virginia Tech ] ¦ ¦ [ Undergraduate admissions ] ¦ ¦ [ Graduate admissions and deadlines ] ¦ ¦ [ Explore research areas ] ¦ ¦ [ Partner with CS¦Source ] ¦ ¦ [ Give directly to Computer Science ] ¦ +--------------------------------------------------------------+ CONTEXTUAL CTA BLOCK +--------------------------------------------------------------+ ¦ Ready to take the next step? ¦ ¦ ¦ ¦ For students: [ Undergraduate admissions ] [ Graduate info ] ¦ ¦ For partners: [ Recruit CS students ] [ Partner with CS ] ¦ ¦ For alumni: [ Update profile ] [ Give to CS ] ¦ +--------------------------------------------------------------+

### Phase 2 deliverables

- Revised homepage wireframe/content outline

- Updated homepage hero copy

- Six-card audience gateway

- Department proof-point block

- CS-specific CTA block

- Page owner and review schedule for homepage components

Success standard: A first-time user should identify the department’s value, choose the right audience path, and reach a high-value destination within one click.

## Phase 3: Rebuild the core user pathways

Timing: July 20–Aug. 2 ¦ Goal: Turn the highest-demand landing pages into clear decision hubs.

### Graduate programs hub

- Add a one-screen graduate degree comparison for M.Eng., M.S. thesis, and Ph.D.

- Include location, funding, application deadline, apply link, and contact path.

- Add admissions timeline and “Before you apply” checklist.

- Reference: Appendix A shows graduate program detail pages and application deadlines are high-value destinations.

### Undergraduate programs hub

- Move strongest future-undergraduate content closer to the undergraduate landing page.

- Add decision blocks for Why CS at Virginia Tech, degrees and minors, admissions, careers and outcomes, student life, accreditation, advising, and current-student resources.

- Clearly label current-student resources and remove any transition to students.cs.vt.edu or replacement pages.

- Reference: Appendix B identifies the future-undergraduate page as strong once found, while the undergraduate landing page is thin.

### Research hub

- Convert the research page from a directory into a reputation-building hub.

- Create six to eight research theme tiles, starting with strategic/high-demand areas such as artificial intelligence, cybersecurity, data science, quantum, software systems, human-computer interaction, theory/algorithms, computational science/health.

- Connect each theme to faculty, centers/labs, stories, graduate opportunities, and industry relevance.

- Reference: Appendix A shows specific research-area pages outperform the broad research landing page.

### People and contact pathway

- Keep the faculty directory prominent.

- Add an “I need help with…” contact-routing block for advising, graduate admissions, current graduate program questions, industry partnerships, alumni engagement, giving, and website updates.

- Reference: Appendix A identifies people/faculty lookup as one of the dominant user tasks.

### Industry/CS|Source pathway

- Add an unmistakable next step: Request partnership information.

- Add named contact, partner benefits, employer FAQ, career fair pathway, student recruiting options, and sponsor/member levels.

- Reference: Appendix B identifies industry conversion as a high-priority gap with a good existing foundation.

### Alumni and giving pathways

- Add alumni newsletter archive, alumni outcomes, mentor/volunteer CTA, event module, giving impact block, named funds table, and Give to CS CTA from alumni pages.

- Reference: Appendix B identifies alumni and giving content as good foundations that need stronger integration and conversion.

### Deliverables

- Rebuilt graduate hub

- Rebuilt undergraduate hub

- Rebuilt research hub

- Contact-routing block

- Industry conversion section

- Alumni/giving integration updates

Success standard: Every major audience has a clear pathway, a specific next step, and a relevant conversion point.

## Phase 4: Cornell-level polish pass

Timing: Aug. 5–16 ¦ Goal: Raise design quality from functional to polished while staying realistic for staffing.

- Standardize page structure across core hubs: audience-centered headline, short value proposition, proof points, decision cards, primary CTA, secondary links, and contact/help block.

- Create a lightweight image standard: prioritize authentic faculty, student, alumni, lab, and event photography; avoid mixed-quality or off-brand graphics on core landing pages.

- Improve scanability: shorten intros, move priority links above the fold, convert mobile-hostile tables to other formats, avoid right-side navigation as the only CTA path, and reduce repeated global content where possible.

- Create reusable modules: At a glance, degree comparison, research theme tile, audience gateway card, contact-routing block, giving impact block, alumni card, and industry partner CTA.

- Reference: Appendix B rates Cornell design quality high and VT design quality medium-low to low in the highest-visibility areas.

Success standard: The site should feel intentional, current, and governed. Users should not have to interpret broad labels or scroll deeply to find the most common next step.

## Phase 5: QA, analytics, and launch readiness

Timing: Aug. 19–30 ¦ Goal: Launch with measurement, not just redesigned pages.

- Run QA on desktop and mobile across Chrome (most used browser according to data), Safari, Edge, and Firefox.

- Test viewports called out in the baseline report: 375x812, 800x600, 1280x1200, and 1920x1080.

- Audit broken links, redirects, forms, CTA labels, image alt text, headings, page titles, meta descriptions, search snippets, UTM links, analytics events, outbound links, and mobile/desktop pathway completion.

- Configure analytics (will investigate if this is possible in GA4 or with UTMs) for homepage audience card clicks, undergraduate pathway clicks, graduate pathway clicks, research-area clicks, faculty directory clicks, CS|Source clicks, giving clicks, alumni clicks, contact-routing clicks, form starts/submits, file downloads, search terms, and outbound links.

- Create a launch dashboard to review quarterly.

- Reference: Appendix A flags form completion, search behavior, scroll behavior, and acquisition-source gaps as critical measurement issues.

Success standard: No redesigned page launches without analytics, QA, mobile review, and a named content owner.

## September stabilization and reporting

Timing: Sept. 1–30 ¦ Goal: Measure, repair, and report early redesign performance.

- Monitor redesigned pages weekly to flag issues; report quarterly performance to leadership.

- Fix broken links, low-performing CTAs, confusing labels, form drop-offs, search terms revealing missing content, high-traffic/low-engagement pages, and mobile-specific problems.

- Prepare a 30-day post-launch report for department leadership showing what changed, what improved, what still needs work, what should be deferred, and what requires staffing or policy support.

- Create an October–December content-priority list based on September data.

# Metrics plan for post-redesign success

Use three comparison windows: baseline Jan. 1–May 14, 2026; launch stabilization Sept. 1–30, 2026; and post-launch performance Oct. 1–Dec. 15, 2026. Avoid judging the redesign only by raw page views. The core question is whether users find high-value content and complete audience-specific actions.

| KPI area | Measure | Target | Evidence reference |
| --- | --- | --- | --- |
| Homepage routing | Engagement time, audience-card CTR, clicks to pathways, exit rate, scroll depth, mobile CTA clicks | Raise homepage engagement from 12.1 seconds to at least 20 seconds; establish September CTR baseline; improve top pathway CTR by 15% by December. | Appendix A: high-traffic/low-engagement homepage; Appendix B: audience gateway gap |
| Landing-page effectiveness | Graduate, undergraduate, research, people, industry, alumni, giving page engagement and click-through | Graduate hub 25+ sec; undergraduate hub 25+ sec; research hub 20+ sec; increase hub-to-detail clicks. | Appendix A: high-traffic, lower-engagement pages |
| High-intent pathway conversions | Faculty directory clicks, grad deadlines, degree pages, future-undergrad page, research areas, CS¦Source, giving, alumni actions, contact routing | Create September baseline; improve top pathway CTR by 15% by December. | Appendix A: high-engagement destination pages |
| Form completion | form_start, form_submit, completion rate, abandon point, device, source page | Audit every active form; raise essential-form completion rate from roughly 5% to at least 25%. | Appendix A: 407 starts vs. 22 submits |
| Search behavior | Internal search terms, zero-result searches, repeated search terms, search-to-click rate | Export terms monthly; add recurring terms to labels, headings, quick links; reduce searches for core tasks. | Appendix A: 526 search-results views |
| Mobile usability | Mobile engagement, CTA CTR, form completion, scroll depth, exits from landing pages | Core CTAs visible without deep scrolling; mobile engagement within 20% of desktop for core pathways. | Appendix A: 19.6% mobile users and side-nav/mobile concern |
| Research/reputation | Research hub engagement, theme-tile clicks, faculty clicks, story clicks, grad opportunity clicks, organic traffic | Research hub engagement 20+ sec; maintain or exceed research-area page engagement. | Appendices A and B: research-page gap |
| Alumni/industry/giving | Alumni page engagement, newsletter archive clicks, events, CS¦Source inquiry clicks, career fair clicks, giving CTA clicks | Establish September baseline; increase industry and giving CTA clicks by December. | Appendix B: alumni, industry, giving recommendations |
| SEO/discovery | Organic search traffic, top landing pages, Search Console clicks/impressions, page titles, meta descriptions | Every core page has title, meta description, H1, and audience-centered intro; track organic growth through December. | Appendix A: acquisition source gap; Appendix B: content pathway gaps |
| Governance health | Pages with owner, reviewed pages, broken links, outdated event pages, placeholder content, accessibility issues, pages missing metadata/CTA | 100% core-page owners; 100% redesigned pages with review dates; zero visible placeholders; zero critical broken links. | Appendix B: governance signal rated critical |

## Reporting cadence

- Weekly in September: Top pages, top CTA clicks, form problems, search terms, broken links, and urgent fixes.

- Monthly after September: Audience pathway performance, hub-to-detail conversion, organic search trends, form completion, alumni/industry/giving conversions, and governance score.

- Quarterly: Strategic content gaps, redesign performance against baseline, content-owner compliance, SEO opportunities, and next-phase recommendations.

# Appendix A: cs.vt.edu baseline report

Source appended from: cs-vt-edu-baseline-report.docx. The content below preserves the report narrative and tables in simplified Word formatting for reference from the operational plan.

cs.vt.edu baseline report

Department of Computer Science • January 1–May 14, 2026

## Summary

cs.vt.edu isn’t failing its users. They’re clicking, scrolling, searching, and interacting. The problem is that the navigation and top-level landing pages aren’t carrying enough of that demand cleanly to the right places.

We recorded 52,805 active users and 146,573 page views between January 1 and May 14, 2026.

The data makes clear that the pages doing the most work for our audiences are focused and deep. The faculty directory, graduate application deadlines, the M.Eng. and M.S. program pages, career fair student information (not employer info, which is a much heavier updating lift), and research area pages are all holding user attention well above the site average.

The broad landing pages like the homepage, the graduate hub, the undergraduate hub, and the research landing page are getting traffic but not converting it. Users are arriving, not finding a clear path forward quickly enough, and leaving. In some cases, that makes sense as they were created as waystations/content funnels or, in the case of the academic program hubs, a less confusing way to connect students.cs.vt.edu content to the main site.

The top 20 pages account for 37.5 percent of all page views, which means the navigation overhaul has a focused target. We can make the pages people already want easier to reach, and we need the section landing pages to do a better job routing people to them.

Christine has recommended creating a UX-focused design that targets audiences over pages i.e. developing user profiles and using those in developing a navigation markedly different from the standard Ensemble navigation. She has also requested a peer benchmarking exercise that may provide guidance that will change my recommendations. More discussion will be needed.

## Recommendations

Here’s what I’d prioritize for the navigation overhaul and site redesign, based on what the data is telling us:

- I recommend decommissioning students.cs.vt.edu immediately (operational plan has been submitted for approval). I have collaborated with Sara Coulson and Amy Jordan to identify which pages/information on students.cs they need to keep. That information will be integrated into cs.vt.edu academic program pages as appropriate.

- A comprehensive link audit and analysis (both submitted along with this report) show that two sections of the site are rife with broken and dead links. The Seminars landing page and the Undergraduate Handbook, a legacy section that has not been updated since before I arrived three years ago. A number of broken forms also show up in the analysis. They are located in this handbook section and should be moved to Canvas (maybe already have been; am conferring with advisor Ben Cheng on this). I recommend unpublishing the handbook now, during summer, and assigning undergrad program staff to review and update it -- or if it exists elsewhere, link to an updated version. The Seminars section is addressed with Research below.

- Reorganize the cs.vt.edu front page to funnel users quickly to the four most popular evergreen areas of the site as noted in the data below. They are: People pages (especially T&R faculty), research graduate programs, undergraduate admissions, and faculty research areas. Career fair information targeted to students is biannual content and can be featured in fall and spring on the front page, as well as promoted via LinkedIn. Consider doing away with the career fair employer information page. It’s a very detailed page to put together and update but doesn’t get much use. That information can be sent directly to industry partners by the industry relationships manager.

- Convert the graduate landing page to a hub for the most popular program info. It’s the third most-visited page on the site and has an average engagement time of only 13.8 seconds. Users who land there want to know their degree options, what the deadlines are, and how to apply. The page should answer those questions immediately and link directly to MEng, M.S., and Ph.D. pages, plus application deadlines. Doing away with the need for a funnel page to route current students.cs will expedite this change.

- Give the undergraduate landing page the same treatment. It has 2,213 views and only 10.1 seconds of engagement. The future-undergrads page is the only section doing well with visitors (50.5 seconds of engagement). Again, doing away with students.cs will expedite this.

- Rebuild the research landing page. It’s getting 1,430 views but users spend only 6.6 seconds there (that’s the intention of the current setup – it’s a funnel). The specific research area pages are doing much better. Route users straight to research areas, faculty by area, centers, seminars, and graduate research opportunities as soon as they land. Christine has mentioned rebuilding the research areas section to highlight the department’s particular strength areas, with an eye to computer science trends (such as AI and cybersecurity). More discussion will be needed about how we accomplish this without affecting the morale of faculty in less trendy or smaller research areas. The Seminars pages are part of the research section. Christine has noted that the seminar pages must remain up indefinitely to serve speakers who link to them from their CVs. I have identified the broken link issues within this section, and they are tied to pages from 2023 and earlier. It’s a simple fix, but will take time and manual work to repair each relevant page link. I recommend adding this task to the operational redesign plan.

- Note: I am exploring a way to add “sticky” call to action links to the tops of pages in each major section to reduce the need to scroll, especially for mobile users. Currently, we use right navigation call to action links, which work for the majority of our visitors using desktop/laptops. But on mobile devices, Ensemble puts that side nav at the very bottom of the page, essentially hiding it. Another point of concern: The native tables in Ensemble don’t render on devices. All information in table format needs to be redesigned.

- I suggest exploring elevating rankings and other relevant brag points near the top of major hub pages. Leadership is keen to increase visibility and reputation, and prospective students and industry partners are influenced by them, so it might be something to consider.

- Use search behavior to inform navigation labels. There were 526 search-results views over the past year. Those terms should be mapped directly to navigation labels and homepage quick links to help visitors find what they’re looking for more quickly.

- Convert the department lookbook to a suite of webpages on cs.vt.edu that can be more easily updated and will comply with university branding, style, and editorial policies. That approach would allow collection of more granular data on what lookbook content visitors engage with. Another option is to use the newsletter web pages under development now as a dynamic “lookbook” available to all our audiences, not just alumni. Bonus: It’ll be updated quarterly. More discussion will be needed as leadership considers these options.

# Who is visiting

## Geographic audience

About 61 percent of the site’s active users are in the United States, which is the core audience. India is the most engaged large international market by a significant margin — users there are spending 32 seconds on average and engaging at a 32.6 percent rate, which is more meaningful behavior than the raw user counts from China or Singapore would suggest.

China, Singapore, Brazil, Romania, and Vietnam bring volume but very low engagement, which could mean they’re not finding what they’re looking for, or that some of that traffic is automated.

| Country | Active users | Share of platform users | New users | Engagement rate | Avg. engagement time per active user |
| --- | --- | --- | --- | --- | --- |
| United States | 32,124 | 60.8% | 29,165 | 42.1% | 46.0 sec |
| China | 4,147 | 7.9% | 4,067 | 9.9% | 7.9 sec |
| Singapore | 3,324 | 6.3% | 3,254 | 5.0% | 3.0 sec |
| India | 2,916 | 5.5% | 2,656 | 32.6% | 32.2 sec |
| Brazil | 1,115 | 2.1% | 1,037 | 5.8% | 2.4 sec |
| Germany | 811 | 1.5% | 723 | 20.6% | 12.0 sec |
| Romania | 793 | 1.5% | 687 | 8.5% | 1.1 sec |
| United Kingdom | 752 | 1.4% | 689 | 19.2% | 9.6 sec |
| Vietnam | 589 | 1.1% | 552 | 9.6% | 4.6 sec |
| Japan | 548 | 1.0% | 484 | 22.9% | 13.9 sec |
| Canada | 514 | 1.0% | 490 | 34.2% | 22.5 sec |

## High-engagement international markets

The more interesting international story is in the smaller markets. Nepal, Pakistan, Bangladesh, and Taiwan all outperform much larger countries on engagement time and session depth. South Korea, Hong Kong, and Turkey also show strong numbers. These look like high-intent graduate or research audiences worth paying attention to in recruitment planning.

| Country | Active users | Engagement rate | Engaged sessions per active user | Avg. engagement time |
| --- | --- | --- | --- | --- |
| Nepal | 114 | 50.4% | 1.03 | 99.7 sec |
| Pakistan | 180 | 51.3% | 1.01 | 88.9 sec |
| Bangladesh | 299 | 48.5% | 0.67 | 82.7 sec |
| Taiwan | 215 | 57.4% | 0.90 | 78.4 sec |
| United States | 32,124 | 42.1% | 0.68 | 46.0 sec |
| Egypt | 100 | 40.9% | 0.70 | 41.9 sec |
| Hong Kong | 238 | 46.2% | 0.55 | 41.7 sec |
| South Korea | 390 | 49.6% | 0.76 | 41.7 sec |
| Turkey | 202 | 42.0% | 0.52 | 32.7 sec |
| India | 2,916 | 32.6% | 0.40 | 32.2 sec |

# What pages they are using

## Site area rollup

People pages dominate the site — 42.5 percent of all views across 186 pages. That’s a strong signal that faculty and staff lookup is one of the primary reasons people come here. Academic and engage pages are much smaller by volume but are where users spend the most time, which means those pages are doing real work when people find them.

| Site area | Pages | Views | Share of views | Active users summed across pages | Weighted avg. engagement time |
| --- | --- | --- | --- | --- | --- |
| People | 186 | 62,346 | 42.5% | 45,122 | 17.1 sec |
| Other/noise | 10,433 | 20,737 | 14.1% | 17,562 | 5.4 sec |
| Research | 198 | 17,585 | 12.0% | 9,621 | 27.3 sec |
| Academic | 21 | 17,006 | 11.6% | 10,169 | 37.5 sec |
| Home | 1 | 15,389 | 10.5% | 10,596 | 12.1 sec |
| Engage | 39 | 10,053 | 6.9% | 5,463 | 30.0 sec |
| Content/news-like pages | 411 | 3,292 | 2.2% | 2,064 | 18.9 sec |

## Top pages

The pattern here is consistent: the more specific a page, the longer users stay. Application deadlines hold users for nearly 70 seconds. The M.Eng. page holds them for 53 seconds. The broad graduate landing page — which gets more traffic than either of those — holds users for only 13.8 seconds. Users know what they’re looking for. The navigation’s job is to get them there faster.

| Page | Views | Active users | Views per active user | Avg. engagement time |
| --- | --- | --- | --- | --- |
| / | 15,389 | 10,596 | 1.45 | 12.1 sec |
| /people/faculty.html | 6,756 | 3,385 | 2.00 | 68.3 sec |
| /academic/graduate.html | 3,575 | 2,085 | 1.71 | 13.8 sec |
| /people.html | 3,442 | 2,171 | 1.59 | 15.4 sec |
| /academic/graduate/future-grads.html | 2,865 | 1,562 | 1.83 | 29.7 sec |
| /engage/industry/career-fair1.html | 2,412 | 1,244 | 1.94 | 24.5 sec |
| /academic/undergraduate.html | 2,213 | 1,475 | 1.50 | 10.1 sec |
| /research/research-areas.html | 2,184 | 1,223 | 1.79 | 25.9 sec |
| /academic/graduate/future-grads/MENG.html | 2,163 | 1,238 | 1.75 | 53.5 sec |
| /engage/industry/career-fair1/student-information.html | 1,643 | 746 | 2.20 | 57.2 sec |
| /research/research-areas/data-analytics-machine-learning-natural-language-processing-and-vision.html | 1,472 | 733 | 2.01 | 43.3 sec |
| /academic/graduate/future-grads/ApplicationDeadlines.html | 1,438 | 902 | 1.59 | 69.8 sec |
| /research.html | 1,430 | 1,103 | 1.30 | 6.6 sec |
| /engage/industry/career-fair1/company-sessions.html | 1,249 | 627 | 1.99 | 41.9 sec |
| /research/Seminars.html | 1,247 | 681 | 1.83 | 47.1 sec |

# Engagement level

## High-engagement pages with meaningful audience size

These are the pages doing the most work. They answer specific questions and hold user attention well above the site average. They should be easier to reach from the homepage and section hubs, and they’re useful models for how other pages should be built.

| Page | Active users | Views | Avg. engagement time | Why it matters |
| --- | --- | --- | --- | --- |
| /academic/graduate/future-grads/ApplicationDeadlines.html | 902 | 1,438 | 69.8 sec | High-intent admissions task |
| /people/faculty.html | 3,385 | 6,756 | 68.3 sec | Major directory need; strong browsing behavior |
| /engage/industry/career-fair1/student-information.html | 746 | 1,643 | 57.2 sec | Student career fair details are useful |
| /academic/graduate/future-grads/doctorate.html | 354 | 582 | 55.7 sec | Doctoral program information holds attention |
| /academic/graduate/future-grads/MENG.html | 1,238 | 2,163 | 53.5 sec | MEng page is a high-value destination |
| /academic/undergraduate/future-undergrads.html | 748 | 1,110 | 50.5 sec | Prospective undergraduate content is working |
| /academic/graduate/future-grads/MSThesis.html | 723 | 1,181 | 47.7 sec | Master’s thesis program content is working |
| /research/Seminars.html | 681 | 1,247 | 47.1 sec | Seminar content has real interest |
| /research/research-areas/data-analytics-machine-learning-natural-language-processing-and-vision.html | 733 | 1,472 | 43.3 sec | Specific research areas are high-value |
| /engage/industry/career-fair1/company-sessions.html | 627 | 1,249 | 41.9 sec | Company-facing career fair details are useful |

## High-traffic, lower-engagement pages

These pages aren’t necessarily broken — broad landing pages naturally push users onward. But short dwell times on high-traffic pages mean users are arriving and not getting oriented quickly enough. The redesign should make these pages function as clear decision hubs, not just entry points.

| Page | Active users | Views | Avg. engagement time | Likely issue |
| --- | --- | --- | --- | --- |
| / | 10,596 | 15,389 | 12.1 sec | Homepage is a routing page, but may not quickly surface top tasks |
| /academic/graduate.html | 2,085 | 3,575 | 13.8 sec | Broad graduate landing page likely needs clearer task pathways |
| /academic/undergraduate.html | 1,475 | 2,213 | 10.1 sec | Broad undergraduate page may not answer specific audience questions quickly |
| /research.html | 1,103 | 1,430 | 6.6 sec | Research landing page is underperforming relative to research-area pages |
| /people.html | 2,171 | 3,442 | 15.4 sec | General people landing page may be less useful than direct faculty directory |

## Event-level engagement

The site isn’t just racking up passive page views — users are clicking, scrolling, and searching. But the conversion-like actions are thin. The form completion numbers are especially worth flagging: 407 starts and 22 completions is a problem that needs to be solved before the redesign launches, not after.

| Event | Event count | Total users | Event count per active user | Read |
| --- | --- | --- | --- | --- |
| page_view | 146,623 | 52,893 | 2.80 | Baseline page consumption |
| user_engagement | 102,233 | 20,514 | 5.08 | Roughly 38.8% of page-view users triggered engagement |
| session_start | 75,404 | 53,226 | 1.43 | Sessions are broad, but not all become engaged |
| first_visit | 50,033 | 49,589 | 1.01 | A large share of users are new |
| click | 15,505 | 6,203 | 2.50 | Click behavior is meaningful and should be mapped by page |
| scroll | 13,279 | 8,151 | 1.64 | Only about 15.4% of page-view users triggered scroll |
| video_start | 1,181 | 658 | 1.79 | Video is present but not a dominant behavior |
| view_search_results | 526 | 496 | 1.07 | Site search exists or search results are being tracked |
| form_start | 407 | 312 | 1.30 | Forms are being started by a small but meaningful group |
| file_download | 137 | 63 | 2.17 | Downloads are low but measurable |
| video_progress | 137 | 43 | 3.19 | Few users progress through videos |
| video_complete | 25 | 19 | 1.32 | Video completion is very low |
| form_submit | 22 | 7 | 3.14 | Form completion is extremely low relative to starts |

## Event interpretation

A few things in this data are worth acting on directly, not just noting for later.

| Signal | What it suggests | Redesign implication |
| --- | --- | --- |
| 50,033 first visits | The site is serving a mostly new audience during this period | Navigation must orient first-time users quickly, especially graduate, undergraduate, faculty, and industry audiences |
| 15,505 clicks | Visitors are interacting, but click destinations are unknown in this export | Track click labels/URLs and prioritize high-value CTA placement |
| 13,279 scrolls | Only a minority of users trigger scroll events | Put top tasks and routing links high on pages |
| 526 search-results views | Users are searching for information | Export search terms and use them to shape navigation labels |
| 407 form starts vs. 22 submits | Forms may be hard to complete, misconfigured, or not aligned with user intent | Audit forms, reduce friction, clarify labels, and track form-specific completion |
| 1,181 video starts vs. 25 completes | Video is not yet a strong completion behavior | Use short videos sparingly; pair with text links for tasks |

# Devices and technology

## Device category

Eighty-one percent of users are on desktop, which makes sense for the kinds of tasks this site supports — looking up faculty, reading through program details, reviewing application requirements. Still, nearly 20 percent are on mobile, and for prospective students especially, that number matters. Mobile navigation and page templates need to work cleanly, particularly for the career fair and admissions pages.

| Device category | Active users | Share of platform users |
| --- | --- | --- |
| Desktop | 42,782 | 81.0% |
| Mobile | 10,333 | 19.6% |
| Tablet | 113 | 0.2% |
| Smart TV | 1 | 0.0% |

## Operating system and browser

Chrome is the dominant browser at 81.7 percent. The screen resolution data has some anomalies worth noting — the high share of 800x600 and 1280x1200 resolutions may reflect lab computers, embedded browsers, or tracking artifacts. When the redesign is in QA, it’s worth testing explicitly at those dimensions alongside standard desktop and mobile viewports.

| Technology | Leading segments |
| --- | --- |
| Operating systems | Windows 37.2%, Macintosh 30.0%, Linux 14.3%, iOS 11.7%, Android 8.4% |
| Browsers | Chrome 81.7%, Safari 11.3%, Edge 3.7%, Firefox 2.5% |
| Screen resolutions | 800x600 21.3%, 375x812 17.7%, 1280x1200 12.8%, 1920x1080 7.6% |

## Where visitors are coming from

The available exports show geography but not acquisition source. We can see where users are located but not whether they arrived from organic search, a direct link, a referral, social media, an email, or a campaign. That’s a gap that needs to be closed in the next reporting cycle.

What we do know:

The site is U.S.-anchored, with 32,124 active users from the United States

The largest international traffic markets are China, Singapore, India, Brazil, Germany, Romania, the United Kingdom, Vietnam, Japan, and Canada

Engagement quality varies sharply by country — India, Canada, South Korea, Bangladesh, Taiwan, Pakistan, Nepal, Egypt, Hong Kong, and Turkey show stronger engagement than several larger traffic markets

The exports do not show whether visitors came from organic search, direct traffic, referrals, social, email, paid campaigns, or other acquisition channels

The events export shows search-results views, clicks, and form activity, but not external source/medium or campaign path

## What is working

Faculty directory behavior is strong — /people/faculty.html is the second-highest page by views and holds users for 68.3 seconds on average

Graduate program detail pages are working. M.Eng., M.S. thesis, doctorate, future grads, and application deadlines all show meaningful engagement

Career fair pages are working for both student and company audiences

Research-area detail pages work better than the broad research landing page

Future-undergrad content has strong engagement, which means prospective-student content is worth investing in

Seminars have meaningful traffic and engagement, which supports keeping events and research programming visible

Click behavior is real: 15,505 click events from 6,203 users means visitors are willing to act when they find a useful path

The site is attracting new users: 50,033 first_visit events confirms the site has real discovery and recruitment value

## What is not working

Broad landing pages acting as funnels between cs.vt.edu and students.cs.vt.edu are under-serving high-intent users. The homepage, graduate landing page, undergraduate landing page, people landing page, and research landing page need clearer task routing

The research landing page is especially weak relative to deeper research pages: 1,103 active users but only 6.6 seconds average engagement time

The navigation likely does not surface the strongest tasks prominently enough — faculty lookup, graduate deadlines, MEng, research areas, career fair information, and prospective undergraduate pathways should all be easier to reach

Form completion is a significant problem: 407 form_start events but only 22 form_submit events from 7 users (legacy undergraduate handbook)

Scroll and video completion are low. Important navigation and calls to action cannot depend on users scrolling deeply or watching videos. Videos should shortened to clips, or be moved entirely to relevant pages, like undergraduate or graduate marketing pages. Or used only on social media.

# Navigation overhaul guidance

## Strategic direction

The site should be organized around what users come here to do, not how the department is internally structured. The data points to five dominant reasons people visit: find a person, understand graduate programs, explore undergraduate admissions, browse research, and access career fair and industry information. The navigation should reflect those jobs directly.

## Recommended primary navigation

| Navigation area | Purpose | Priority links to expose |
| --- | --- | --- |
| People | Fast lookup and expertise discovery | Faculty directory, administration, faculty by research area, contact |
| Academics | Program and admissions pathways | Undergraduate, future undergrads, graduate, future grads, MEng, MS thesis, doctorate, application deadlines |
| Research | Research discovery and credibility | Research areas, seminars, centers/institutes, faculty by area, high-demand areas such as data/AI/ML/NLP/vision |
| Careers and Industry | Career fair and partner tasks | Career fair, student information, company sessions, industry engagement |
| News and Events | Freshness and leadership visibility | Seminars, events, department news, recognition |
| About and Contact | Institutional trust and practical contact | Contact, leadership, mission, location, administrative support |

# Appendix B: Purdue/Cornell gap analysis

Source appended from: vt_cs_content_ux_design_gap_analysis(1).xlsx. Each worksheet is reproduced below in simplified table form for reference from the operational plan.

## Appendix B. Dashboard

CS Department Website Benchmark: Content, UX, Design, and VT Gap Analysis

Prepared: 2026-06-23 | Comparison sites: Cornell CS, Purdue CS, and combined VT CS web ecosystem (cs.vt.edu landing/index + website.cs.vt.edu public site).

| Dimension | Cornell CS | Purdue CS | VT CS ecosystem | VT gap level | Primary reason |
| --- | --- | --- | --- | --- | --- |
| Content completeness | 4.4 | 4.2 | 3.7 | Medium | VT has strong facts/strategic plan/accreditation but uneven audience packaging and a placeholder homepage issue. |
| Audience pathway clarity | 4.2 | 4 | 3.2 | High | VT-specific pathways exist but are not consistently surfaced from the landing/home page or top CTAs. |
| CTA conversion strength | 4.1 | 4.3 | 3.1 | High | Purdue and Cornell have clearer industry/giving/apply next steps; VT top CTAs often route to university-level pages. |
| Ease of navigation / UX | 4 | 3.6 | 3 | High | VT has more split-domain friction and generic global links; essential content can require extra interpretation. |
| Graphic design quality | 4.6 | 3.2 | 2.8 | High | Cornell is polished and editorial; Purdue is utilitarian; VT is weakened by visible template/placeholder content. |
| Content freshness / governance signal | 4.4 | 3.8 | 2.6 | Critical | VT homepage shows placeholder/template text and some test/design nav leakage in sampled pages. |
| Staffing capacity fit | 4.5 | 3 | 2.7 | High | Cornell has a named communications team; Purdue lists functions but no named CS comms staff; VT appears reliant on one core CS communications manager plus adjacent roles. |
| OVERALL AVERAGE | 4.260000000000001 | 3.8600000000000003 | 3.16 |  |  |
| Top VT priorities |  |  |  |  |  |
| Priority | Issue | Recommended fix | Effort | Impact | Source URL |
| 1 | Remove placeholder title/body from homepage. | Replace “Insert your title here / Your Text Here” with a concise value proposition and priority cards. | Low | Critical | https://website.cs.vt.edu/ |
| 2 | Clean visible test/design/template navigation leakage. | Audit all navigation menus and remove unpublished/test/design items from public templates. | Low | Critical | https://website.cs.vt.edu/people/administration.html |
| 3 | Create audience-specific entry points. | Add visible cards/buttons for Prospective Undergraduate, Prospective Graduate, Industry/Recruiters, Alumni, Giving, Research. | Medium | High | https://website.cs.vt.edu/ |
| 4 | Strengthen conversion CTAs. | Replace generic top-level paths with department-specific next steps where possible, or pair generic Apply/Give with CS-specific decision content. | Medium | High | https://website.cs.vt.edu/engage/Giving.html |
| 5 | Improve staffing-aligned governance. | Create a 90-day content cleanup plan and quarterly content owner/review tracker to match one core communications staffer’s capacity. | Medium | High | https://website.cs.vt.edu/people/administration/tonia-moxley.html |

## Appendix B. Content matrix

Side-by-side content analysis: essential CS department website functions

| Essential content / function | Cornell CS | Purdue CS | VT CS ecosystem | VT gap / opportunity | Priority | Evidence URLs |
| --- | --- | --- | --- | --- | --- | --- |
| Homepage positioning and value proposition | Strong editorial positioning: “Expanding the frontiers of computer science” and clear research/degree blocks. | Clear but more operational: founded/history text, Purdue Computes, news, events, and quick links. | Currently undermined by placeholder copy on the homepage (“Insert your title here / Your Text Here”) before program cards. | Critical credibility gap; replace with department value proposition, proof points, and audience routes. | Critical | https://www.cs.cornell.edu/ ¦ https://www.cs.purdue.edu/ ¦ https://website.cs.vt.edu/ |
| Department overview / by-the-numbers | About page includes history, undergraduate majors, faculty count, awards, chair section, values. | By-the-Numbers page provides faculty, student, degree, research expenditure, and ranking data. | About page is strong: 50+ year history, faculty counts, CAREER awards, FY2025 research expenditures, rankings, campuses, degree stats. | This is a VT strength. Improve by linking it from homepage as an “At a glance” block and keeping fact-sheet data current. | Medium | https://www.cs.cornell.edu/about ¦ https://www.cs.purdue.edu/about/purdue-cs-by-the-numbers.html ¦ https://website.cs.vt.edu/About.html |
| Prospective undergraduate pathway | Prospective page gives admissions, aid, campus, student experience, and stories; program directory explains BA/BS/minors. | Future Students and Undergraduate pages are highly task-oriented: apply, visit, scholarships, careers, degree requirements, advising resources. | Future undergraduate page contains strong narrative, career paths, minors, tracks, student life, accreditation, and apply/visit links; the undergraduate landing page itself is thin. | Add a direct “Prospective undergraduates” pathway from the homepage and top academic navigation. Keep the rich page, but surface it earlier. | High | https://www.cs.cornell.edu/prospective-students ¦ https://www.cs.purdue.edu/future-students/index.html ¦ https://www.cs.purdue.edu/undergraduate/index.html ¦ https://website.cs.vt.edu/academic/undergraduate/future-undergrads.html |
| Prospective graduate pathway | Ph.D. page gives program positioning, apply links, degree comparison, planning, program office. | Graduate page has clear “Why choose,” admissions, apply now, degrees, funding, incoming student, and current resources links. | Graduate page is strong: degree options, Blacksburg/DC locations, funding, application deadlines, apply/visit/current student links. | VT is competitive here. Improve scanability by placing a one-screen degree comparison and admissions timeline near the top. | Medium | https://www.cs.cornell.edu/phd-computer-science ¦ https://www.cs.purdue.edu/graduate/index.html ¦ https://website.cs.vt.edu/academic/graduate/future-grads.html |
| Current student information | Current major resources are present in the Bowers/CS navigation. | Operational resources are integrated under undergraduate/graduate sections and easy to find from Academics. | Detailed current-student content is deep on students.cs.vt.edu; public site redirects to it from the Undergraduate landing. | Reduce split-domain friction: label current-student links clearly and add “For current students” pathways with expectations for where users are going. | Medium | https://www.cs.cornell.edu/ ¦ https://www.cs.purdue.edu/undergraduate/index.html ¦ https://students.cs.vt.edu/undergraduate-programs.html |
| Alumni engagement | Alumni link exists in the “Information For” footer; broader Bowers engagement/giving ecosystem is polished. | Alumni page is mainly development-officer oriented with awards and keep-in-touch links. | Alumni page has profile update, events, Academy of Distinguished Alumni, and named alumni relations manager. | Good foundation. Add alumni outcomes, alumni stories by career sector, newsletter archive, and explicit volunteer/mentor pathways. | Medium | https://www.cs.cornell.edu/ ¦ https://www.cs.purdue.edu/alumni/index.html ¦ https://website.cs.vt.edu/engage/Alumni.html |
| Giving / donor conversion | Giving page has a prominent Give Now CTA, enews signup, contact, and priorities such as AI, faculty excellence, student experience. | Giving appears routed through a development officer page rather than a robust CS giving case statement in sampled department pages. | Giving page is strong and specific: annual fund, scholarships, Barbara Ryder fund, student success and AI resources. | Strong content. Improve conversion by linking homepage/top Give more directly to CS Giving, adding donor-impact stories and recurring giving prompts. | Medium | https://bowers.cornell.edu/giving ¦ https://www.cs.purdue.edu/alumni/index.html ¦ https://website.cs.vt.edu/engage/Giving.html |
| Industry / recruiter pathway | Dedicated industry page explains partnership modes, recruiting, student events, career fairs, Handshake, and names a strategic partnerships contact. | Corporate Partners Program page is direct: benefits, engagement, named contacts; sponsored research page lists collaboration contact. | CS¦Source page explains employer access, partner benefits, career fair; good foundation. | Add obvious “Join/Contact CS¦Source” CTA, named contact, sponsor levels, outcomes, and partner logos/testimonials if approved. | High | https://www.cs.cornell.edu/Industry ¦ https://www.cs.purdue.edu/corporate/index.html ¦ https://www.cs.purdue.edu/corporate/sponsored-research.html ¦ https://website.cs.vt.edu/engage/industry.html |
| Research overview and discovery | Research page is polished with research excellence metrics, research areas, featured stories, and topical descriptions. | Research areas are prominent in nav and supported by by-the-numbers/research expenditure content. | Research page provides areas, centers, seminars, and broad impact statement; About page gives research expenditures and centers. | Add topical landing pages/feature modules that connect research areas to faculty, grants, industry relevance, student opportunity, and stories. | Medium | https://www.cs.cornell.edu/research ¦ https://www.cs.purdue.edu/about/purdue-cs-by-the-numbers.html ¦ https://website.cs.vt.edu/research.html ¦ https://website.cs.vt.edu/About.html |
| Accreditation | Not prominently found in sampled Cornell CS pages. | Not prominently found in sampled Purdue CS pages. | Strong: VT has ABET accreditation language on both accreditation and future-undergraduate content. | VT advantage. Link accreditation from prospective undergrad decision page and keep language consistent. | Low | https://website.cs.vt.edu/About/accreditation.html ¦ https://website.cs.vt.edu/academic/undergraduate/future-undergrads.html |
| Strategic plan / mission | Values and inclusion are strong; formal CS strategic plan was not prominent in sampled pages. | Purdue Computes gives institutional direction; formal CS strategic plan was not prominent in sampled pages. | Strategic plan is explicit and detailed, including communications/storytelling as a goal. | VT advantage. Consider converting the plan into a more visual one-page overview and use it to guide web priorities. | Low | https://www.cs.cornell.edu/about ¦ https://www.cs.purdue.edu/ ¦ https://website.cs.vt.edu/About/strategicplan.html |
| People / contact pathways | Directory is visible; footer includes Information For and departments. | Staff, offices, faculty, and multiple contact points are prominent in nav. | People page and administration page are strong; footer phone numbers are visible, but contact page retrieval was inconsistent in audit sample. | Keep people pages, but simplify contact routing by audience: advising, graduate admissions, industry, alumni, media, giving. | Medium | https://www.cs.cornell.edu/ ¦ https://www.cs.purdue.edu/ ¦ https://website.cs.vt.edu/people.html ¦ https://website.cs.vt.edu/people/administration.html |
| News, storytelling, reputation signals | Highly polished featured news and research storytelling. | News is current and prominent; student stories section exists. | VT homepage pulls VT News stories and has many results; good content supply, but homepage should curate fewer, more strategic stories. | Curate a strategic story mix: student success, research impact, alumni outcomes, industry partnership, giving impact. | Medium | https://www.cs.cornell.edu/ ¦ https://www.cs.purdue.edu/ ¦ https://website.cs.vt.edu/ |
| Accessibility and institutional compliance | Skip-to-content and accessibility policies present. | Skip-to-content and accessibility/footer policies present. | Universal Access tools are highly visible; institutional footer and policies are robust. | Maintain as strength; ensure embedded lookbook/video components are accessible and include alternate routes. | Medium | https://www.cs.cornell.edu/ ¦ https://www.cs.purdue.edu/ ¦ https://website.cs.vt.edu/ |

## Appendix B. VT essential gaps

Virginia Tech CS content and navigation gap analysis

| Priority | Gap / missing essential information | Why it matters | Recommended improvement | Staffing effort | Evidence URL | Owner/Notes |
| --- | --- | --- | --- | --- | --- | --- |
| Critical | Homepage contains placeholder/template copy before key content. | This is a credibility and trust problem for prospective students, partners, alumni, and leadership audiences. | Replace with a polished first-screen headline, 1-2 sentence value proposition, and four audience buttons. | Low | https://website.cs.vt.edu/ | Immediate fix; likely the fastest improvement with largest reputational payoff. |
| Critical | Public navigation/menu leakage includes test/design/unpublished items in sampled pages. | Users may see unfinished material; internal/test labels reduce confidence in site governance. | Audit global department templates and remove test pages, design pages, or hidden/unpublished items from public navigation. | Low | https://website.cs.vt.edu/people/administration.html | Pair with a QA checklist before publishing. |
| High | No single, polished, department-specific audience gateway on the homepage. | Cornell and Purdue make audience routes visible; VT users must infer pathways from broad nav and cards. | Create a six-card audience gateway: Future undergrads, Future grads, Current students, Alumni, Industry/recruiters, Giving. | Medium | https://website.cs.vt.edu/ | Align with department strategic goals and audience priorities. |
| High | Top CTAs are generic university-level Apply / Visit / Give rather than department-specific decision pathways. | Generic CTAs are useful but do not maximize conversion from departmental storytelling. | Add nearby CS-specific CTAs: Why CS at VT, Graduate admissions, Partner with CS¦Source, Give to CS. | Medium | https://website.cs.vt.edu/ | Do not remove institutional CTAs; supplement them with department CTAs. |
| High | Industry page needs a stronger conversion endpoint. | VT has good positioning for CS¦Source, but partner conversion should make the next step unmistakable. | Add contact name/email, member levels, partner benefits summary table, employer FAQ, partner logos/testimonials if approved, and “Request partnership info.” | Medium | https://website.cs.vt.edu/engage/industry.html | Could be built as one page plus a PDF one-pager. |
| High | Prospective undergraduate path is strong once found, but undergrad landing page is thin. | High-school and transfer audiences need reassurance, program options, career outcomes, costs/admissions links, and student life quickly. | Move strongest future-undergrad content closer to the Academic Programs landing and add at-a-glance degree cards. | Medium | https://website.cs.vt.edu/academic/undergraduate.html | Use existing Future Undergraduate page as source material. |
| Medium | Research page functions as a directory more than a reputation-building story hub. | Research is a reputation and partner-conversion asset; Cornell uses research pages to signal excellence and impact. | Create research theme tiles with faculty, centers, grants, stories, student opportunities, and industry relevance. | Medium | https://website.cs.vt.edu/research.html | Can be incremental: start with 6-8 priority areas. |
| Medium | Alumni page has good components but limited outcomes storytelling. | Alumni pages should support pride, engagement, mentoring, giving, and recruitment. | Add “Where our alumni work,” alumni mentor/volunteer CTA, alumni newsletter archive, giving impact, and event calendar modules. | Medium | https://website.cs.vt.edu/engage/Alumni.html | Leverage alumni relations manager and existing story archive. |
| Medium | Giving page is strong but not fully integrated into homepage/alumni/story pathways. | Donor conversion improves when need, impact, and action are connected across the site. | Link giving from stories and alumni pages; add impact metrics and named funds in a compact table. | Low-Medium | https://website.cs.vt.edu/engage/Giving.html | Could be maintained quarterly. |
| Medium | People/contact routing could be more audience-based. | Different users need different contacts: advising, grad admissions, industry, alumni, media, giving. | Create a contact routing block with “I need help with…” choices. | Low | https://website.cs.vt.edu/people.html | Reduces misdirected email and support burden. |
| Medium | Split ecosystem between website.cs.vt.edu and students.cs.vt.edu can create friction. | Current students need operational detail, but public users need to understand the transition between sites. | Use explicit labels: “Current student resources on students.cs.vt.edu” and consistent breadcrumb language. | Low | https://students.cs.vt.edu/undergraduate-programs.html | Coordination needed across both sites. |
| Low | Accreditation and strategic plan are strengths but could be more visually surfaced. | This information is essential for credibility with students, parents, accreditors, and leadership. | Add small “Accredited. Strategic. Impact-driven.” proof-point block on About/Prospective pages. | Low | https://website.cs.vt.edu/About/accreditation.html ¦ https://website.cs.vt.edu/About/strategicplan.html | Reuse existing language. |

## Appendix B. UX and pathways

Ease of navigation and user pathway comparison

| User task / pathway | Cornell score | Cornell UX notes | Purdue score | Purdue UX notes | VT score | VT UX notes | VT improvement |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Understand department identity from homepage | 5 | Strong headline, narrative, research/degree modules. | 4 | Clear and credible, but less modern/polished. | 2 | Placeholder text weakens first impression. | Fix first-screen copy and visual hierarchy. |
| Find prospective undergraduate information | 4 | Prospective and program pages exist; partly college-level. | 5 | Very direct Future Students and Undergraduate pages. | 3 | Strong page exists but is not the clearest first path from homepage. | Expose the future-undergrad page as a primary homepage card/CTA. |
| Find graduate admissions and funding | 4 | Ph.D. pathway is strong; degree comparison helpful. | 5 | Graduate page has admissions, apply now, funding, incoming resources. | 4 | Strong future-grad page with degree options, funding, deadlines, apply links. | Add compact comparison and timeline near top. |
| Find current student resources | 4 | Current resources visible under Student Experience. | 5 | Operational links are clear and grouped. | 3 | Rich content sits on students.cs.vt.edu after redirect; split domain may confuse. | Label redirects and create one current-student hub card. |
| Alumni: update profile / attend events / engage | 4 | Footer path present; broader Bowers engagement ecosystem. | 3 | Alumni page is development-officer centric. | 4 | Alumni page has profile update, events, distinguished alumni, manager. | Add alumni outcomes and volunteer/mentor CTAs. |
| Give to department | 4 | Prominent Give Now and giving priorities. | 3 | Development contact exists; giving case less visible. | 4 | Strong CS-specific funds and annual fund content. | Link top Give/Homepage to CS giving and add donor impact modules. |
| Industry partner / recruit students | 5 | Industry page includes contact, recruiting, Handshake, student events. | 5 | Corporate program has benefits and named contacts. | 4 | CS¦Source page is strong but next-step conversion can be more explicit. | Add join/request-info CTA, contact, partner levels, and outcomes. |
| Find research strengths/faculty areas | 5 | Research page connects areas, accolades, and stories. | 4 | Research menu and by-the-numbers support credibility. | 3 | Research page is clear but relatively thin as a storytelling/conversion page. | Add theme pages with faculty, centers, stories, and partner/student angles. |
| Find strategic plan/accreditation | 3 | Not a prominent sampled feature. | 2 | Not a prominent sampled feature. | 5 | Strategic plan and ABET accreditation are explicit. | Surface these strengths through visual proof points. |
| Navigate without clutter/unpublished artifacts | 5 | No obvious template artifacts in sampled pages. | 4 | Dense but stable navigation. | 2 | Sampled VT pages show placeholder and test/design menu leakage. | Run public-menu QA and publish checklist. |

## Appendix B. Design Quality

Graphic design quality ratings: high/medium/low

| Graphic/design element | Cornell rating | Cornell rationale | Purdue rating | Purdue rationale | VT rating | VT rationale | VT design improvement |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Homepage hero / first impression | High | Editorial headline and visual modules create clear brand confidence. | Medium | Functional and credible but less contemporary. | Low | Placeholder title/body undercuts credibility. | Replace with polished headline, proof points, and audience cards. |
| Visual hierarchy and scanability | High | Strong headings, sections, and module sequencing. | Medium | Dense but logically grouped by function. | Medium-Low | Many cards and global elements compete; placeholder text confuses hierarchy. | Use fewer homepage modules and stronger section labels. |
| Imagery and storytelling visuals | High | Polished, varied imagery supports narrative and research/student stories. | Medium | Serviceable images, more operational than story-driven. | Medium | Some strong student/research images; AI-generated/minor graphics and mixed image styles may feel inconsistent. | Create image standards and prioritize authentic people/research imagery. |
| Typography / spacing / page rhythm | High | Modern editorial spacing and display typography. | Medium | Readable but dense and legacy-feeling. | Medium | VT template is readable; spacing can feel long and repeated due global chrome/footers. | Tighten above-the-fold layout and use concise section summaries. |
| Card/module design | High | Cards are audience- and content-led with clear action labels. | Medium | Link lists are utilitarian and efficient. | Medium-Low | Cards exist but pathways require interpretation and landing page is thin. | Convert cards into audience decision blocks with one action each. |
| CTA design and conversion emphasis | High | Strong “Explore” and “Give now” actions in context. | High-Medium | Apply Now, Visit, Corporate contacts, and student resource links are clear. | Medium-Low | Apply/Visit/Give are visible but often generic; department-specific actions need prominence. | Add CS-specific buttons beside institutional CTAs. |
| Brand expression and polish | High | Cohesive Bowers identity and premium academic positioning. | Medium | Purdue identity is clear; design is less polished but stable. | Medium-Low | VT brand foundation is strong, but placeholder/test artifacts lower perceived quality. | Clean governance first, then refine homepage storytelling. |
| Accessibility/supportive interface features | Medium-High | Skip links and policy links visible. | Medium-High | Skip links and institutional footer policy links visible. | High | Universal Access tools are prominent across VT pages. | Keep accessibility strengths; check embedded media/lookbook alternatives. |

## Appendix B. Staffing capacity

Communications staffing context and improvement capacity

| Site | Named communications staffers listed on website | Roles visible from site | What staffing level appears to support | Risk / implication | Evidence URL |
| --- | --- | --- | --- | --- | --- |
| Cornell Bowers / CS | 5 named communications team members | Communications leadership and team roles pulled from Bowers communications-team page. | Sustained brand polish, storytelling, giving/alumni/industry pages, and content governance across a college ecosystem. | Cornell’s web polish is consistent with a larger communications bench; VT should not try to replicate every feature at once. | https://bowers.cornell.edu/offices/communications-team |
| Purdue CS | 0 named communications staffers listed on Purdue CS department site; communications functions page lists work but not people. | News creation/distribution, social media, marketing strategies, content writing for print/web/social/other platforms. | Functional content, utilitarian navigation, current operational pages, corporate contacts. | Useful benchmark for a leaner model: prioritize functional pathways and direct contacts over premium design polish. | https://www.cs.purdue.edu/media/index.html |
| VT CS ecosystem | 1 core named department Communications Manager visible; adjacent roles include Alumni Relations Manager and center-specific communications manager. | Tonia Moxley listed as Communications Manager with areas including digital/print storytelling, videography, photography, media relations, website design/strategy, email marketing, strategic planning, social media, visual media instruction. Lindsay Tolar is Alumni Relations Manager. Liliana Farabaugh is Communications Manager for NSF COMPASS Center / PPP DA, not a general CS site role. | Potentially supports strategic content, storytelling, social, media relations, web strategy, email, photography/video — but not unlimited web redesign, content governance, and daily maintenance without prioritization. | Recommendation: focus first on high-impact cleanup, audience pathways, and reusable templates; defer low-impact cosmetic work. | https://website.cs.vt.edu/people/administration/tonia-moxley.html ¦ https://website.cs.vt.edu/people/administration.html ¦ https://website.cs.vt.edu/engage/Alumni.html |
| Staffing-adjusted recommendation | 90-day focus | Do next | Defer | Why | Source |
| 1 | Clean credibility problems | Remove placeholders/test items; set homepage headline and audience gateway. | Full visual redesign | Low effort, high impact; essential trust repair. | https://website.cs.vt.edu/ |
| 2 | Build pathway templates | Create reusable content blocks for prospective, graduate, alumni, industry, giving. | Custom one-off pages for every niche audience | Templates reduce upkeep for a lean communications staff. | https://website.cs.vt.edu/About/strategicplan.html |
| 3 | Add conversion endpoints | Named contacts, buttons, short forms/links, partner/give/apply next steps. | Large campaigns without landing-page infrastructure | Conversion paths make existing content do more work. | https://website.cs.vt.edu/engage/industry.html |
| 4 | Governance tracker | Quarterly review cadence with owner, source of truth, date reviewed. | Manual ad hoc cleanup only | Prevents recurrence of placeholder/unpublished artifacts. | https://website.cs.vt.edu/people/administration/tonia-moxley.html |

## Appendix B.Sources

Sources reviewed

| Source label | URL | Used for |
| --- | --- | --- |
| Cornell home | https://www.cs.cornell.edu/ | Cornell content, UX, design, or staffing benchmark |
| Cornell about | https://www.cs.cornell.edu/about | Cornell content, UX, design, or staffing benchmark |
| Cornell programs | https://bowers.cornell.edu/programs?department=15&program_type%5B29%5D=29&program_type%5B30%5D=30&sort_bef_combine=title_ASC | Cornell content, UX, design, or staffing benchmark |
| Cornell prospective | https://www.cs.cornell.edu/prospective-students | Cornell content, UX, design, or staffing benchmark |
| Cornell PhD | https://www.cs.cornell.edu/phd-computer-science | Cornell content, UX, design, or staffing benchmark |
| Cornell industry | https://www.cs.cornell.edu/Industry | Cornell content, UX, design, or staffing benchmark |
| Cornell giving | https://bowers.cornell.edu/giving | Cornell content, UX, design, or staffing benchmark |
| Cornell research | https://www.cs.cornell.edu/research | Cornell content, UX, design, or staffing benchmark |
| Cornell comms | https://bowers.cornell.edu/offices/communications-team | Cornell content, UX, design, or staffing benchmark |
| Purdue home | https://www.cs.purdue.edu/ | Purdue content, UX, design, or staffing benchmark |
| Purdue by numbers | https://www.cs.purdue.edu/about/purdue-cs-by-the-numbers.html | Purdue content, UX, design, or staffing benchmark |
| Purdue future | https://www.cs.purdue.edu/future-students/index.html | Purdue content, UX, design, or staffing benchmark |
| Purdue undergrad | https://www.cs.purdue.edu/undergraduate/index.html | Purdue content, UX, design, or staffing benchmark |
| Purdue graduate | https://www.cs.purdue.edu/graduate/index.html | Purdue content, UX, design, or staffing benchmark |
| Purdue alumni | https://www.cs.purdue.edu/alumni/index.html | Purdue content, UX, design, or staffing benchmark |
| Purdue corporate | https://www.cs.purdue.edu/corporate/index.html | Purdue content, UX, design, or staffing benchmark |
| Purdue sponsored research | https://www.cs.purdue.edu/corporate/sponsored-research.html | Purdue content, UX, design, or staffing benchmark |
| Purdue communications | https://www.cs.purdue.edu/media/index.html | Purdue content, UX, design, or staffing benchmark |

| Source label | URL | Used for |
| --- | --- | --- |
| VT cs landing | https://cs.vt.edu/ | Virginia Tech CS content, UX, design, staffing, or gap evidence |
| VT website home | https://website.cs.vt.edu/ | Virginia Tech CS content, UX, design, staffing, or gap evidence |
| VT about | https://website.cs.vt.edu/About.html | Virginia Tech CS content, UX, design, staffing, or gap evidence |
| VT undergrad | https://website.cs.vt.edu/academic/undergraduate.html | Virginia Tech CS content, UX, design, staffing, or gap evidence |
| VT future undergrad | https://website.cs.vt.edu/academic/undergraduate/future-undergrads.html | Virginia Tech CS content, UX, design, staffing, or gap evidence |
| VT graduate | https://website.cs.vt.edu/academic/graduate/future-grads.html | Virginia Tech CS content, UX, design, staffing, or gap evidence |
| VT alumni | https://website.cs.vt.edu/engage/Alumni.html | Virginia Tech CS content, UX, design, staffing, or gap evidence |
| VT giving | https://website.cs.vt.edu/engage/Giving.html | Virginia Tech CS content, UX, design, staffing, or gap evidence |
| VT industry | https://website.cs.vt.edu/engage/industry.html | Virginia Tech CS content, UX, design, staffing, or gap evidence |
| VT research | https://website.cs.vt.edu/research.html | Virginia Tech CS content, UX, design, staffing, or gap evidence |
| VT people | https://website.cs.vt.edu/people.html | Virginia Tech CS content, UX, design, staffing, or gap evidence |
| VT administration | https://website.cs.vt.edu/people/administration.html | Virginia Tech CS content, UX, design, staffing, or gap evidence |
| VT Tonia | https://website.cs.vt.edu/people/administration/tonia-moxley.html | Virginia Tech CS content, UX, design, staffing, or gap evidence |
| VT strategic plan | https://website.cs.vt.edu/About/strategicplan.html | Virginia Tech CS content, UX, design, staffing, or gap evidence |
| VT accreditation | https://website.cs.vt.edu/About/accreditation.html | Virginia Tech CS content, UX, design, staffing, or gap evidence |